SAFEGUARD360

Phase 2 Technical Roadmap

Live Intelligence Feeds  ·  AWS Cloud Architecture  ·  Failsafe & Redundancy

Document type:  Technical Architecture & Implementation Roadmap

Prepared for:  Safeguard 360 — Internal

Date:  April 2026

Version:  2.0 — Phase 2 Planning

Status:  Draft for Review

00  Executive Overview

SafeGuard360 is live and operational. The Phase 1 platform delivers itinerary monitoring, manual risk alerts, ISO 31000 compliance training, and executive dashboard visibility across pan-African operations.

Phase 2 has three objectives: replace manually entered alerts with automated live intelligence feeds; migrate backend infrastructure to Amazon Web Services (AWS) for enterprise-grade security, scalability, and compliance; and implement a multi-layer failsafe architecture so the platform remains functional even during outages.

This document provides the implementation roadmap for all three workstreams, structured in a logical build sequence. Each section identifies the recommended services, integration approach, estimated complexity, and dependencies.

01  Live Intelligence Feeds

Currently, alerts are inserted manually by the SafeGuard360 administrator via the Supabase dashboard. Phase 2 replaces this with automated ingestion from multiple intelligence sources, matched to active traveller itineraries in real time.

1.1  Recommended Intelligence Sources

A tiered approach to sourcing is recommended — free/open-source feeds provide broad coverage; commercial APIs deliver vetted, analyst-curated intelligence for high-stakes decisions.

| Source | Type | Coverage | Cost | Priority |
| --- | --- | --- | --- | --- |
| ACLED | Open-source API | Political violence, conflict events — Africa focus | Free | Immediate |
| GDELT Project | Open-source API | Global news events, 15-min refresh | Free | Immediate |
| NewsAPI / GNews | News aggregator API | Country-level news monitoring | Freemium | Phase 2A |
| Crisis24 (GardaWorld) | Commercial | Analyst-curated threat intel, pan-African | Subscription | Phase 2B |
| Healix International | Commercial | Medical + security intelligence, Africa ops | Subscription | Phase 2B |
| Control Risks RiskMap | Commercial | Country risk ratings, incident feeds | Subscription | Phase 2C |
| WHO / ReliefWeb | Open-source | Health alerts, disease outbreaks, humanitarian | Free | Phase 2A |
| NOTAM (aviation) | Open-source API | Airspace notices, airport disruptions | Free | Phase 2A |

1.2  Integration Architecture

Intelligence feeds should be ingested, normalised, and scored through a serverless pipeline before any alert reaches the platform. This prevents raw, unverified data from surfacing to travellers or administrators.

Recommended pipeline:

Feed Collector (AWS Lambda) — polls or receives webhooks from each source on a configurable schedule (e.g. ACLED every 6 hours, GDELT every 15 minutes).

Normaliser — maps each source's data model to a unified SafeGuard360 alert schema (title, severity, country, affected_cities, date_issued, source, confidence_score).

Geo-Matcher (AWS Lambda) — cross-references incoming alert locations against active itineraries in the database. Only alerts that intersect a live traveller's dates and cities are promoted.

Severity Scorer — assigns a severity level (Critical / High / Medium / Low) using a rules engine. Rules can be manually tuned by the administrator.

Deduplicator — prevents the same event from generating multiple alerts if it appears in several feeds simultaneously. Uses a hash of (country + event_type + date) as a dedup key.

Alert Writer — inserts approved alerts into the SafeGuard360 alerts table (Supabase or AWS RDS) and triggers the notification layer.

1.3  Country-Specific Alert Rules (Africa)

Given SafeGuard360's focus on pan-African operations, pre-configured monitoring rules should be established for the following markets from Day 1:

| Country | Primary Risk Categories | Recommended Feed | Alert Threshold |
| --- | --- | --- | --- |
| Nigeria | Civil unrest, kidnap, political instability | ACLED + Crisis24 | High |
| DRC | Armed conflict, health (Mpox/Ebola), infrastructure | ACLED + WHO | Critical |
| Kenya | Political violence, flooding, infrastructure | ACLED + GDELT | High |
| Ethiopia | Civil conflict, regional instability | ACLED + GDELT | Critical |
| Mozambique | Insurgency (Cabo Delgado), cyclone risk | ACLED + NOTAM | High |
| Zimbabwe | Economic instability, healthcare access | GDELT + WHO | Medium |
| South Africa | Civil unrest, crime, load-shedding | GDELT + NewsAPI | Medium |
| Ghana | Generally stable — political cycle monitoring | GDELT | Low |

02  AWS Backend Architecture

Migrating the SafeGuard360 backend to AWS provides enterprise-grade security certifications (SOC 2, ISO 27001), fine-grained IAM access controls, native integration with security intelligence services, and the geographic redundancy required for a duty of care platform operating across Africa.

The migration is designed to be incremental — Supabase can remain operational during the transition, with AWS services layered on top before a full cutover.

2.1  Core AWS Services

| AWS Service | Role in SafeGuard360 | Replaces / Augments | Priority |
| --- | --- | --- | --- |
| AWS Cognito | User authentication & authorisation, MFA, SSO | Supabase Auth | Phase 2A |
| AWS RDS (PostgreSQL) | Primary relational database — all platform data | Supabase PostgreSQL | Phase 2A |
| AWS S3 | Document storage — policy PDFs, reports, exports | Supabase Storage | Phase 2A |
| AWS Lambda | Serverless functions — feed ingestion, geo-matching, alert scoring | Supabase Edge Functions | Phase 2A |
| AWS EventBridge | Event bus — schedules feed polling, triggers notifications | New capability | Phase 2A |
| AWS SNS | Push notifications and SMS to travellers | New capability | Phase 2A |
| AWS SES | Transactional email — alerts, check-in reminders, reports | New capability | Phase 2A |
| AWS API Gateway | REST API layer — connects React frontend to backend | Direct Supabase calls | Phase 2B |
| AWS CloudFront | CDN — serves platform globally with low latency from Africa | Vercel CDN | Phase 2B |
| AWS GuardDuty | Threat detection — monitors AWS environment for anomalies | New capability | Phase 2B |
| AWS WAF | Web Application Firewall — protects API and frontend | New capability | Phase 2B |
| AWS CloudWatch | Monitoring, logging, uptime alerts, dashboards | New capability | Phase 2B |
| AWS Secrets Manager | Secure storage for API keys, database credentials | Environment variables | Phase 2A |
| AWS KMS | Encryption key management for data at rest and in transit | New capability | Phase 2B |
| AWS Backup | Automated database backups with point-in-time recovery | Augments Supabase | Phase 2A |

2.2  Security Architecture

SafeGuard360 processes sensitive personal data including employee travel itineraries, location data, and emergency contacts. The AWS security architecture must be designed to meet POPIA (South Africa), GDPR-equivalent obligations across operating jurisdictions, and ISO 27001 requirements.

All data at rest encrypted using AWS KMS with customer-managed keys. Separate key aliases for user PII, itinerary data, and alert intelligence.

All data in transit encrypted via TLS 1.3 minimum. HSTS enforced on all endpoints.

AWS IAM roles with least-privilege principle. No shared credentials. Separate roles for Lambda functions, RDS access, and S3 operations.

AWS GuardDuty enabled across all regions to detect anomalous API calls, compromised credentials, and unusual data access patterns.

AWS WAF configured with rules blocking SQLi, XSS, rate-limiting, and geo-blocking for regions with no operational need.

AWS CloudTrail enabled for full audit logging of all API calls — required for POPIA compliance and incident investigation.

Cognito user pools with mandatory MFA for all admin users. Traveller accounts require email verification.

VPC isolation — RDS databases run in private subnets with no public internet exposure. Lambda functions access RDS via VPC endpoints.

2.3  Notification Stack

The alert delivery stack must be multi-channel and reliable. When a risk event is detected at a traveller's location, the following notification cascade is triggered:

| Channel | AWS Service | Trigger | Audience |
| --- | --- | --- | --- |
| In-app alert | WebSocket via API Gateway | Immediate on alert creation | Logged-in travellers & admins |
| Push notification | AWS SNS + Firebase FCM | Immediate | Mobile app users (Phase 3) |
| SMS | AWS SNS (SMS) | Critical & High severity | All affected travellers |
| Email | AWS SES | All severity levels | Traveller + manager + security desk |
| Escalation | AWS SNS → SES + SMS | Missed check-in after 30 min | Security desk + emergency contact |

2.4  AWS Region Selection

For a pan-African platform, primary deployment in the AWS Cape Town region (af-south-1) is recommended. This provides the lowest latency for South African operations and satisfies data residency requirements for POPIA. A secondary region in EU Frankfurt (eu-central-1) or London (eu-west-2) provides the disaster recovery failover target.

| Region | Role | Services Deployed |
| --- | --- | --- |
| af-south-1 (Cape Town) | Primary — Production | All services: RDS, Lambda, S3, Cognito, API Gateway, CloudFront, GuardDuty |
| eu-central-1 (Frankfurt) | Secondary — DR Failover | RDS Read Replica, S3 Cross-Region Replication, Lambda (cold standby) |
| us-east-1 (N. Virginia) | Global — CDN Edge | CloudFront distribution (global PoPs), Route 53 DNS |

03  Failsafe & Redundancy Architecture

A duty of care platform must be held to a higher availability standard than a standard enterprise SaaS product. If the platform goes offline during an active incident, the organisation loses situational awareness at precisely the moment it needs it most. The failsafe architecture is designed around a 99.9% uptime target (less than 9 hours downtime per year) with full emergency functionality maintained even during partial outages.

3.1  Redundancy Layers

| Layer | Risk Mitigated | Implementation | RTO / RPO |
| --- | --- | --- | --- |
| Database | RDS instance failure | Multi-AZ RDS deployment — automatic failover to standby replica within same region | RTO: <2 min / RPO: ~0 |
| Cross-region DB | Cape Town region outage | RDS Read Replica in Frankfurt — promoted to primary on region failure | RTO: <15 min / RPO: <5 min |
| Application | Lambda / API Gateway failure | AWS auto-scales Lambda; API Gateway is fully managed with 99.95% SLA | Managed by AWS |
| Frontend | Vercel / hosting failure | Static frontend served via CloudFront from S3 — no single server to fail | RTO: ~0 (CDN cached) |
| DNS | Single DNS point of failure | AWS Route 53 with health-check routing — fails over to secondary region automatically | RTO: <60 sec |
| Intelligence feeds | Feed provider outage | Last-known-good alert cache maintained in RDS. Alerts stay active until explicitly resolved | No visible impact |
| Notifications | SNS/SES outage | Fallback SMS via secondary provider (Twilio). Email fallback via SendGrid | Automatic |
| Authentication | Cognito outage | Short-lived JWT tokens cached client-side. Users stay logged in up to 24h without re-auth | RTO: transparent |

3.2  Offline Mode (PWA)

The React frontend should be progressively enhanced to operate as a Progressive Web App (PWA) with a service worker caching strategy. This ensures travellers retain access to critical information even when they have no internet connectivity — a realistic scenario in the DRC, rural Kenya, or during flight.

Last-known itinerary data cached locally via IndexedDB on the traveller's device. Updated whenever connectivity is available.

Active alerts for the traveller's current trip cached and readable offline.

Emergency contacts list cached permanently — always accessible without connectivity.

SOS location data queued locally if connectivity is lost during an SOS event. Transmitted automatically when connection is restored.

Check-in acknowledgements queued offline and synced on reconnection. Escalation timer paused during verified network outage.

Admin dashboard provides a connectivity indicator and a "last synced" timestamp so the security desk knows when data was last refreshed.

3.3  Health Monitoring & Alerting

The platform itself must be monitored with the same rigour it applies to traveller safety. A self-monitoring stack ensures the team is aware of any degradation before clients are impacted.

| Monitor | Tool | Trigger | Notification |
| --- | --- | --- | --- |
| API uptime | AWS CloudWatch Synthetics | Endpoint unresponsive for 60 sec | SMS + email to ops team |
| Database health | AWS RDS Enhanced Monitoring | CPU >80%, connections >90%, storage <20% | CloudWatch alarm → SNS |
| Feed ingestion | CloudWatch custom metric | No new alerts ingested from a feed in >12 hours | Email to admin |
| Lambda errors | CloudWatch Logs Insights | Error rate >1% in 5-min window | PagerDuty / SMS to on-call |
| Authentication failures | Cognito CloudWatch logs | >10 failed logins from same IP in 1 min | GuardDuty + block via WAF |
| Scheduled check-ins | EventBridge + Lambda | Check-in overdue by 30 min | Escalation to security desk |
| Replication lag | RDS CloudWatch | Frankfurt replica lag >5 min | CloudWatch alarm → SNS |

3.4  Incident Response Runbook

A documented runbook should be maintained alongside this architecture so the operations team can respond consistently to each failure scenario without depending on any single individual's knowledge.

| Scenario | Detection | Automatic Response | Manual Escalation |
| --- | --- | --- | --- |
| Primary database failure | RDS health check fails | Multi-AZ failover — automatic (<2 min) | Verify failover, notify clients if >5 min |
| Cape Town region outage | Route 53 health check fails | DNS failover to Frankfurt replica | Promote replica to primary, update app config |
| Intelligence feed stops updating | CloudWatch metric alarm | Last-known alerts remain active | Investigate feed provider, send manual update to admins |
| Platform credential compromise | GuardDuty finding | WAF auto-blocks IP; high-severity IAM alarm | Rotate all secrets via Secrets Manager, audit CloudTrail |
| Mass notification failure (SNS/SES) | Delivery failure metric | Failover to Twilio / SendGrid | Manual outreach to affected travellers if critical |
| Frontend CDN outage (CloudFront) | Synthetic monitor fails | S3 static hosting as fallback | Check CloudFront status, repoint DNS if needed |

04  Recommended Implementation Sequence

The three workstreams should be implemented in the sequence below. Phase 2A prioritises security and reliability foundations; Phase 2B adds intelligence automation; Phase 2C adds commercial intelligence and mobile capability.

| Phase | Duration | Workstream | Key Deliverables |
| --- | --- | --- | --- |
| 2A — Foundation | Weeks 1–4 | AWS Infrastructure | Cognito auth, RDS migration, S3 storage, Secrets Manager, Multi-AZ, AWS Backup, CloudWatch baseline |
| 2A — Foundation | Weeks 2–4 | Free Intelligence Feeds | ACLED + GDELT ingestion via Lambda, normalisation pipeline, geo-matcher, alert deduplication live |
| 2A — Foundation | Week 4 | Failsafe Basics | Multi-AZ RDS, Route 53 health checks, Frankfurt read replica, CloudWatch alarms |
| 2B — Intelligence | Weeks 5–8 | AWS Security Layer | WAF, GuardDuty, CloudTrail, KMS encryption, VPC isolation, CloudFront CDN |
| 2B — Intelligence | Weeks 5–8 | Additional Free Feeds | WHO, ReliefWeb, NOTAM, NewsAPI — all piped through normalisation layer |
| 2B — Intelligence | Weeks 7–8 | Notification Stack | SNS SMS, SES email, escalation logic, missed check-in automation, Twilio fallback |
| 2B — Intelligence | Week 8 | PWA Offline Mode | Service worker, IndexedDB caching, offline itinerary + alerts + emergency contacts |
| 2C — Scale | Weeks 9–12 | Commercial Intelligence | Crisis24 or Healix API integration, analyst-curated alerts, country risk ratings |
| 2C — Scale | Weeks 11–12 | Mobile App (Phase 3 preview) | React Native build, push notifications via SNS, GPS SOS, background check-in |
| 2C — Scale | Week 12 | Incident Response Runbook | Documented runbook per scenario, tabletop simulation exercise, on-call rotation |

05  Indicative AWS Cost Estimate

The following is an indicative monthly cost estimate for the Phase 2 AWS infrastructure at pilot scale (up to 200 active users, 50 concurrent travellers). Costs will scale with usage volume and commercial intelligence feed subscriptions.

| Service | Configuration | Est. Monthly Cost (USD) |
| --- | --- | --- |
| AWS RDS (PostgreSQL) | db.t3.medium Multi-AZ, af-south-1 | $120–160 |
| AWS Lambda | 5M invocations/month across all functions | $15–25 |
| AWS API Gateway | 10M API calls/month | $35–50 |
| AWS Cognito | Up to 500 MAU (free tier) | $0 |
| AWS S3 | 50 GB storage + transfer | $5–10 |
| AWS CloudFront | 100 GB data transfer/month | $15–20 |
| AWS SNS (SMS) | 500 SMS alerts/month (Africa rates) | $25–40 |
| AWS SES (email) | 10,000 emails/month | $1 |
| AWS GuardDuty | Single region | $20–30 |
| AWS WAF | Standard rules + custom rules | $15–20 |
| AWS CloudWatch | Logs, metrics, alarms, synthetics | $20–30 |
| AWS Secrets Manager | 10 secrets | $4 |
| Route 53 | Hosted zone + health checks | $5 |
|  | TOTAL ESTIMATE (excl. commercial feeds) | $280–395 / month |

Commercial intelligence feeds (Crisis24, Healix, Control Risks) are separately negotiated on an enterprise subscription basis and are typically $500–$2,500/month depending on data volume and coverage scope.

06  Immediate Next Actions

To begin Phase 2A, the following actions should be initiated in order:

1.  Create AWS account (if not existing) and enable AWS Organizations for governance. Enable af-south-1 region.

2.  Set up AWS IAM Identity Centre with SSO. Create separate accounts for Dev, Staging, and Production environments.

3.  Register for ACLED API access at acleddata.com — free for registered organisations. Approval typically within 48 hours.

4.  Begin RDS PostgreSQL migration: export Supabase schema and data, import to RDS in af-south-1, validate row counts.

5.  Configure AWS Cognito user pool. Import existing users from Supabase Auth. Test login flow end-to-end before cutover.

6.  Deploy first Lambda function: ACLED feed collector. Test ingestion pipeline with a known past event.

7.  Enable AWS GuardDuty, CloudTrail, and CloudWatch baseline alarms. Configure SNS notification to ops email.

8.  Commission penetration test of current platform (pre-Phase 2) to establish a security baseline.

SafeGuard360  ·  Phase 2 Technical Roadmap  ·  Confidential  ·  April 2026